## Slide 1: NRRD Board Meeting
June 6, 2019
Notes: Thank the BOD and our chairman, Jay Gardner for establishing the Adhoc Committee over 2 years ago now.
I also want to acknowledge, BOD member Brian O’Neill, Cynthia O’Neill and Mark Dallman engagement and insights throughout the Flood Study duration.
We couldn’t be here tonight, without all of your support.

## Slide 2: June 6, 2019 Agenda
Community Meeting Input
Adhoc Committee Recommendation
NRRD 218 Election Cost
Proposed Next Steps
  Timeline
  Community outreach

## Slide 3: June 6, 2019 Agenda
Community Meeting Input
Adhoc Committee Recommendation
NRRD 218 Election Cost
Proposed Next Steps
  Timeline
  Community outreach
Notes: We had 4 community meetings leading up to our recommendation –
The Flood Study had 3 options or recommendations. Option 1 is really a subset of Options 2 and 3.

## Slide 4: Community Meeting Input
Request to “unpack” – explain Option 1
$648/year is too much on top of $344 for sanitation
Consider filling the island, raising homes & infrastructure
Set up a fund for levee repair
Obtain grants, if possible
Hire part-time levee coordinator
Notes: Meetings held 1/17, 2/21,3/21, 4/18
60-80 of 135 property owners attended

## Slide 5: Community Meeting Input
We’ve always taken care of ourselves
Don’t want more government involved
We need to have skin in the game to apply for grants – who will loan us money if we won’t invest in ourselves?
Why don’t we just do this? $648 a year is cheap insurance
If NRRD has no enforcement capability, why do anything?
Notes: Meetings held 1/17, 2/21,3/21, 4/18
60-80 of 135 property owners attended

## Slide 6: June 6, 2019 Agenda
Community Meeting Input
Adhoc Committee Recommendation
NRRD 218 Election Cost
Proposed Next Steps
  Timeline
  Community outreach

## Slide 7: Adhoc Committee Recommendation
Respond to Napa County Grand Jury & LAFCO reports
Add reclamation services to extend flood preparation to 2040, 10 year floods after that till 2055
Complete subset of Plan 1 in advance of considering action on Plan 2 or 3

## Slide 8: Specific Recommendation
Homeowners will maintain their levees
Hire Part-time Levee Coordinator ($175)
Establish Emergency Levee & Flood Pump Equipment Repair Fund ($310)
Develop Design Standards & Implementation Guidelines ($50)
___________________________________________
Total Parcel Cost $550 per year
Approximate cost per month $46

## Slide 9: Levee Coordinator Responsibilities
    1) Inspect & maintain flood pumps and inspect levees
    2) Insure operation plan for flood pumps is developed & tested
    3) Develop flood event safety plan (ground floor sewer shut offs, hazard material storage)
    4) Conduct Annual Flood Awareness Training & Preparation Event
    6) Integrate our flood plan with the Napa County Flood Mitigation Plan
    7) Implement the flood safety plan
    8) Source grant opportunities

## Slide 10: Dutra Equipment Jones Tract Levee Breach
Notes: Pictured here is the Jones Tract Levee Breach – heavy equipment with rock barge was needed to repair the breach. The force of water is great.
Discuss the need for Establishing an Emergency Levee & Flood Pump Equipment Repair Fund ($310)
I attended the NC Emergency Faire Open House on Tuesday afternoon – spoke to Kerry John Whitney,. Risk and Emergency Services Manager he told me there are no resources that would be deployed outside of NIXIL(emergency information service) and life safety resources like Police & Fire department. We need funds set aside for an emergency.
We need to have funds set aside in the event of an emergency.

## Slide 11: June 6, 2019 Agenda
Community Meeting Input
Adhoc Committee Recommendation
NRRD 218 Election Cost
Proposed Next Steps
  Timeline
  Community outreach

## Slide 12: NRRD 218 Election Cost
Phase 1: $19,500
Phase 2: $8,500 + $2,500 expenses
Total $31,500
Notes: Funds are available from the sale of the lots.
Phase 1 = Identify Milton Road Property Owners from Assessors Rolls
Prepare an Engineer’s Report – detailing the need for new assessment rate, made up of specific & general benefits.
Specific benefits relate to the homeowner, general benefits relate to “public” access. No rate is 100% based on specific benefits.
The rate for each homeowner needs to be assessed based specific benefits received.
Phase 2= Prepare & mail ballot report to landowners – detailing need for assessment & process for conducting the election

## Slide 13: June 6, 2019 Agenda
Community Meeting Input
Adhoc Committee Recommendation
NRRD 218 Election Cost
Proposed Next Steps
  Timeline
  Community outreach

## Slide 14: Proposed Next Steps & Timeline
July—August 2019 NBS Guest Speaker
Aug--Sept 2019 BOD Adopt Plan 1
Oct 2019 Hire NBS - 218 Election Firm
Nov 2019--Jan 2020 Engineers Report
Feb 1, 2020 Election material mailed
April 2, 2020 Public Hearing
May 2020 Submit results to Napa County
Notes: NBS is a San Francisco firm recommended by Napa County ontroller Tracy Shultze, the Napa Reclaimed Water Project used NBS for their 218 elections.
Public Hearing/Vote - each landowner will cast a vote equal to the new maximum assessment the landowner would be required to pay, if the assessment rate is approved.
Election close cannot occur for at least 45 days (and normally 60 days) after the election materials are sent to landowners.
Hold a Public Hearing on the last day of the election at which time landowners may come and ask questions

## Slide 15: Proposed Community Outreach
Email & USPS NRRD BOD approved plan to homeowners
Write 2 or 3 articles for Milton Road Bulletin
Offer to meet with property owners if they have questions

## Slide 16: NRRD Board Questions?

## Slide 17: Additional Slides

## Slide 18: NRRD Assessment
NRRD hires a firm to establish an assessment rate and a formula for allocating rate between parcels.
Improved parcels generally have higher assessment rate than unimproved parcels.
NRRD must establish an assessment rate which can only be implemented with a Proposition 218 election.

## Slide 19: Proposition 218 Election Steps
Prepare an Engineer’s Report – detailing the need for new assessment rate.
Prepare & mail ballot report to landowners – detailing need for assessment & process for conducting the election
Vote - each landowner will cast a vote equal to the new maximum assessment the landowner would be required to pay, if the assessment rate is approved.

## Slide 20: Proposition 218 Election Steps
Election close cannot occur for at least 45 days (and normally 60 days) after the election materials are sent to landowners.
Hold a Public Hearing on the last day of the election at which time landowners may come and ask questions.

## Slide 21: Proposition 218 Election Steps
Close election, count ballots received and announce the results.
In order to establish a new assessment rate, 50% plus 1 of all votes cast by the landowners must be in favor of the new assessment rate.
Normally - 5 months to complete the 218 election process.